SYC Production Delivery

Bill of Materials (BOM)

Purpose

Concise baseline for the SYC production delivery. Quantities indicate logical delivery units; final Azure SKU, capacity and licence pricing remain subject to the approved design and subscription constraints.

| Category | Component | Qty. | Included baseline |
| --- | --- | --- | --- |
| Environments | Azure environments | 3 | DEV, UAT and PROD; separated configuration and access. |
| Cloud | Network and private access | 3 | VNet/subnets, NSG/route baseline and private endpoints where applicable. |
| Cloud | API Management and Key Vault | 3 each | Gateway policies, secrets and managed-identity access. |
| Cloud | PostgreSQL and Storage | 3 each | Case/agent metadata, document storage, backups and retention baseline. |
| AI & identity | Azure OpenAI endpoint and Entra ID | 3 / 1 | Model access, content-filtering baseline and portal authentication. |
| Application | SYC portal and guided intake | 1 | Responsive filing journey, document upload, search and case view. |
| Application | Agentic orchestration service | 1 | Extraction, validation, action cards and approval-controlled hand-off. |
| Integration | API layer, D365 and notifications | 1 set | Approved case write-back, retries, status reconciliation and alerts. |
| Delivery | CI/CD, IaC, security scans | 1 set | Build/release pipelines, environment promotion and scan gates. |
| Operations | Monitoring, audit and runbooks | 1 set | Dashboards, alerts, audit trail, backup/restore and handover guides. |

Scope note: This BOM covers the production-delivery baseline. It excludes third-party licence fees, Azure consumption charges, penetration testing and changes outside the agreed SYC scope.

Delivery, completion and support

| Phase | Completion | User-visible outcome |
| --- | --- | --- |
| Planning | 21 Aug 2026 | Agreed delivery plan and implementation backlog. |
| Set-up | 7 Sep 2026 | Delivery environments and foundational access are ready. |
| Development | 25 Oct 2026 | Portal, agentic AI, integrations and DevOps delivered as one workstream. |
| Production completion | 30 Nov 2026 | Production deployment and user release completed. |
| Optional PGP | 1 Dec 2026–28 Feb 2027 | Three months of post-production support and stabilisation. |

Included delivery outputs

• Production-ready portal and agentic AI workflow with user confirmation before case creation.
• Secure integrations to approved services, including D365 write-back and notifications.
• Deployment automation, operational monitoring, audit records and production handover runbooks.

Optional PGP

The optional three-month post-go-live period begins after production completion. It covers stabilisation, incident and defect support, monitoring review and knowledge-transfer follow-up. New features or material scope changes require separate approval.

Assumptions

Existing D365, identity, notification and network dependencies are available through approved interfaces; business owners provide timely decisions, access and production-release approval.